Project E-Banking Phishing

Website Detection System

October 8th

Document Status: Draft | In Review | Approved

Executive Summary:

We are developing an intelligent system to detect fraudulent e-banking websites, helping to protect users from phishing attacks.

Project Goal

SMART: Specific, Measurable, Attainable, Relevant, and Time-bound - Successfully deploy a web application with functions such as Register, Login, Add to Blacklist, Check Website, Feedback, Change Password within 4 months of project launch. - Build a database containing at least 500 verified and continuously updated phishing websites. - Achieve > 90% accuracy when testing with phishing websites. - Complete all documentation including reports, user guides and source code before the end of the course.

Deliverables

- Complete Web Application: User and admin interfaces with all 6 described functionalities. - Database: MySQL database containing user information, website blacklist, and feedback logs. - Classification Model: Integrated data mining algorithm for automatically evaluating suspicious URLs. - Project Documentation: Technical report, installation/user guide, presentation slides, and source code.

Business Case / Background

Why are we doing this? - The number of e-banking phishing websites is increasing, directly threatening users' finances and personal information. - Users lack simple and effective tools to check the safety of banking websites before making transactions. - E-commerce enterprises need a reliable solution to protect their customers during the payment process.

Benefits, Costs, and Budget

Benefits: - For Users: Safer online transactions, avoiding the risk of being scammed by fake websites. - For Businesses: Increase customer trust in the brand. - For Development Team: Accumulate experience and skills for similar jobs in the future. Costs: - Opportunity Cost: Time for research and development by members. - Incidental Costs (if any): Domain, hosting, computational resources (if deploying complex models). Budget needed: - 0 VND (If using entirely free resources) - 500,000 VND (If needing to purchase support services or specialized databases).

Scope and Exclusion

In-Scope: - Develop a web application with 6 functional modules as described. - Integrate a classification algorithm based on URL, Domain Identity, Security, and Encryption features. - Build a user-friendly, easy-to-use interface. Out-of-Scope: - Separate mobile applications (iOS/Android). - The system cannot block access or automatically report phishing websites to authorities. - Does not guarantee 100% accuracy for all newly emerging phishing websites.

Project Team

Project Sponsor: Nguyen Duc Man Product Owner: Dang Dai Viet Development Team: Nguyen Van Duy Manh (Scrum Master), Le Minh Truong Kha, Nguyen Xuan Loc, Tran Viet Loc. Additional Stakeholders: End-users, e-commerce businesses.

Measuring Success

What is acceptable: - The web application runs smoothly for users to register, log in and check URL within 5 seconds. - The classification algorithm achieves at least 90% accuracy when evaluated on the provided test dataset. - The blacklist management system is efficient, allowing administrators to easily add/remove and update items. - All documentation and source code are submitted on time..