WBS

| Level 1 | Level 2 | Level 3 | Level 4 |
| --- | --- | --- | --- |
| Project E-Banking Phishing Website Detection System | Project Initiation | Project Charter |  |
|  |  | Business Case / Background |  |
|  |  | Stakeholder Identification |  |
|  |  | Scope & Exclusions Definition |  |
|  | Requirement Analysis | System Requirements (Functional) | (US-A) Define Authentication & User Account Features |
|  |  |  | (US-B) Define Website Checking & History Features |
|  |  |  | (US-C) Define Admin Blacklist Management Features |
|  |  |  | (US-E) Define User Feedback & Admin Review Features |
|  |  |  | (US-G) Define UI/UX & Notification Features |
|  |  | System Requirements (Non-Functional) | (US-H) Define Non-Functional (Security, Performance) |
|  |  | Data & Model Requirements | (US-D) Define Classification Model Integration |
|  |  |  | (US-F) Define Blacklist Database (≥500 sites) |
|  | System Design | Architecture Design |  |
|  |  | Database Design |  |
|  |  | UI/UX Design (Prototyping) |  |
|  | Development | Frontend Development | User Modules (Login, Register, Check, Feedback) |
|  |  |  | Admin Modules (Blacklist Mgmt, Review Queue) |
|  |  | Backend Development | API Layer (Check URL, Auth, Admin) |
|  |  |  | Database Integration (MySQL setup) |
|  |  | Machine Learning Model | Data Collection (≥500 verified sites) |
|  |  |  | Model Integration (Integrate classification algorithm) |
|  |  |  | Retrain Pipeline Setup |
|  | Testing & QA | Unit Testing & Code Review |  |
|  |  | Integration Testing | Frontend-Backend-Model Integration |
|  |  | Performance & Security Testing | Load Test (< 5s response), OWASP Audit |
|  |  | UAT & Model Validation | Test Model Accuracy (> 90%) |
|  | Deployment | Server Setup | Hosting / Cloud Configuration |
|  |  | Deployment and Launch | Deploy Model & Web to Production |
|  |  | Maintenance Plan | Phishing Database Update Plan |
|  | Closure & Handover | Documentation | User Manual, Technical Report, Source Code |
|  |  | Final Project Report & Lessons Learned |  |
|  |  | Transfer to IT Operations |  |