DUY TAN UNIVERSITY

INTERNATIONAL SCHOOL



INDIVIDUAL  ASSIGNMENT

SUBJECT: SOFTWARE PROJECT MANAGERMENT

SUBMIT BY

| NAME | NGUYỄN VĂN DUY MẠNH |
| --- | --- |
| STUDENT CODE | 29211100024 |
| SUBJECT CODE | CMU-IS 432 CIS |

Da Nang, October 7, 2025

CONTENTS

PART 1 – CONCEPT & PRE-STUDY	2

1. Problem Definition	2

2. Project Objectives	2

3. Risks	2

PART 2 – FEASIBILITY ANALYSIS	3

1. Technical Feasibility	3

2. Economic Feasibility	3

3. Organizational Feasibility	3

PART 3 – WORK BREAKDOWN STRUCTURE (WBS)	3

PART 4 – PROJECT ORGANIZATION	5

PART 5 – AGILE SCRUM APPLICATION	6

1. Sample Product Backlog Items	6

2. Sprint Length and Number	6

3. Sprint Review & Retrospective	6

# PART 1 – CONCEPT & PRE-STUDY

## 1. Problem Definition

The problems that the system will solve are:

- Course registration & schedule reminders: Help students avoid timetable conflicts and missing classes.

- Internship & job-matching opportunities: Connect students with suitable employers more easily.

- Academic advising and FAQs (using chatbots): Provide quick answers and support for common student questions.

- Tracking student activities and points (extracurricular, volunteering, research, etc.): Record and manage students’ participation and achievements.

## 2. Project Objectives

- Build a first version (MVP) with: course registration, schedule reminders, chatbot for FAQs, and activity tracking.

- Ensure at least 500 students use the pilot, and reduce manual registration errors by 30%.

- Use university IT infrastructure, plus cloud service for chatbot.

- Finish MVP in 12 weeks (6 sprints × 2 weeks).

## 3. Risks

- Technical: Current Student Information System (SIS) may have limited API, difficult to integrate. → Mitigation: pre-study, adapter development.

- Financial: Limited budget, especially for cloud/AI services. → Mitigation: small MVP, use student/free tier.

- Organizational: Faculty and staff may resist changes. → Mitigation: pilot in one faculty, involve representatives early.

# PART 2 – FEASIBILITY ANALYSIS

## 1. Technical Feasibility

- University already has SIS, central database, and IT team, so basically it is feasible.

- Main challenge: integration and data sync. Solution: build adapter or middleware.

- Recommend architecture: microservices, REST API backend, web/mobile PWA frontend.

## 2. Economic Feasibility

- Needed staff: 1 PM, 1 Scrum Master, 1 System Architect, 4 developers, 1 tester, 1 UX designer.

- Cost for labor: about 20,000–30,000 USD for 3 months (rough estimate).

- Cloud cost: 500–2,000 USD for pilot.

- Benefits: save administration work, improve student experience, better university image.

## 3. Organizational Feasibility

- Students will adopt easily because it is convenient.

- Faculty/staff may hesitate at first. → Need training, workshops, and clear communication.

- Having student and faculty representatives in project team increases success chance.

# PART 3 – WORK BREAKDOWN STRUCTURE

| Level 1 | Level 2 | Level 3 | Level 4 |
| --- | --- | --- | --- |
| S3 Project (MVP) | Initiation & Pre-study | Project charter |  |
|  |  | SIS integration analysis |  |
|  |  | Risk evaluation and go/no-go |  |
|  | Planning & Design | Collect requirements, user stories |  |
|  |  | UI/UX design, prototyping |  |
|  |  | Architecture, database design |  |
|  | Development | Backend: API, DB, Authentication | Course, schedule APIs |
|  |  |  | SIS adapter |
|  |  | Frontend: Web + Mobile | Registration, schedule, dashboard pages |
|  |  |  | Notifications & reminders |
|  |  | Chatbot & Job Matching | FAQ chatbot integration |
|  |  |  | Internship/job recommendation rules |
|  | Testing & QA | Unit test, code review |  |
|  |  | Integration test (SIS, chatbot) |  |
|  |  | User Acceptance Test (pilot group) |  |
|  | Deployment & Training | Deploy to staging, then production |  |
|  |  | Training and workshops for users |  |
|  | Closure & Handover | Final report and lessons learned |  |
|  |  | Transfer to IT operations |  |

# PART 4 – PROJECT ORGANIZATION

Suggested structure:

- Sponsor: Dean (or Vice Dean) for academic affairs.

- Steering Committee: representatives of faculties, IT, and student affairs office.

- Project Manager: responsible for schedule, coordination, reporting.

- Product Owner: student affairs/faculty rep, responsible for backlog priority.

- Scrum Master: support team, remove obstacles.

- System Architect: technical design.

- Development Team: 3–5 developers, 1 QA, 1 UX designer.

- Student representatives: 2–3 students testing and feedback.

Roles & responsibilities (4 main):

- Sponsor: approve goals, budget, intervene at strategic level.

- Project Manager: manage schedule, risk, communication, report to sponsor.

- Product Owner: manage backlog priority, gather feedback, attend Sprint Review.

- System Architect: design technical solution, integration, scalability.

# PART 5 – AGILE SCRUM APPLICATION

## 1. Sample Product Backlog Items

- PB-01: As a student, I want to register courses and detect timetable conflicts, so I can avoid mistakes.

- PB-02: As a student, I want to get reminders for classes and exams, so I do not miss them.

- PB-03: As a student, I want a chatbot that answers FAQs (registration, scholarships, forms), so I get quick help.

## 2. Sprint Length and Number

- Sprint length: 2 weeks.

- MVP requires about 6 sprints (12 weeks).

## 3. Sprint Review & Retrospective

- Sprint Review: demo completed features for Product Owner, students, and sponsor. Direct demo, short feedback.

- Sprint Retrospective: team discussion (45–60 minutes) about what went well, what not, and select 1–2 actions for next sprint.