DUY TAN UNIVERSITY

INTERNATIONAL SCHOOL



TEST PLAN DOCUMENT

36FULLZ – ONLINE FASHION RETAIL WEBSITE

SUBJECT: SOFTWARE TESTING

CODE: TEST_PLAN_V4.0

SUBMITTED BY

NGUYEN VAN DUY MANH

PHAN QUANG HIEU

DANG DAI VIET

Da Nang, October 1, 2025

PROJECT INFORMATION

| Project acronym | 36FULLZ |  |  |
| --- | --- | --- | --- |
| Project Tittle | Online Fashion Retail Website |  |  |
| Start Date | 01 Oct 2025 | End Date | 01 Dec 2025 |
| Lead Institution | International School, Duy Tan University |  |  |
| Project Mentor | Tran Kim Sanh, MSc Email: sanhtk@gmail.com Tel: 0987409464 |  |  |
| Scrum Master & contact details | Nguyen Van Duy Manh Email: duymanhdnvn1@gmail.com Tel: 0779534325 |  |  |
| Team members | Name | Email | Tel |
| 29211100024 | Nguyen Van Duy Manh | duymanhdnvn1@gmail.com | 0779534325 |
| 29211164747 | Phan Quang Hieu | phanquanghieusuper@gmail.com | 0795659121 |
| 29211155820 | Dang Dai Viet | vdang9721@gmail.com | 0384165721 |

| Document Title | Test Plan |  |  |
| --- | --- | --- | --- |
| Reporting Period | Oct 2025 |  |  |
| Date | 5 October 2025 | Filename | TestPlan_Group4_ver4.0.docx |
| URL | http://localhost/websiteBanHang |  |  |
| Access | Project and CMU Program |  |  |

| DOCUMENT HISTORY |  |  |
| --- | --- | --- |
| Version | Date | Comments |
| V1.0 | 01 Oct 2025 | Create test plan for sprint 1 |
| V2.0 | 15 Oct 2025 | Create test plan for sprint 2 |
| V3.0 | 29 Oct 2025 | Create test plan for sprint 3 |
| V4.0 | 12 Nov 2025 | Create test plan for sprint 4 |

Document Approvals: The following signatures are required for approval of this document.

| Tran Kim Sanh, MSc Mentor | Signature | Date |
| --- | --- | --- |
| Nguyen Van Duy Manh Student ID: 29211100024 Scrum Master | Signature | Date |

CONTENTS

1.	Introduction	5

2.	Quality Objectives	5

3.	Scope of test	6

3.1.  Function	6

3.2.  User Interface	8

3.3.  Database	8

4.	Test items	9

5.	Features to be Tested	10

6.	Features Not to be Tested	10

7.	Test strategy	10

8.	Test criteria	11

9.	Pass/Fail Criteria	11

10.	Test Deliverables	11

11.	Test management	11

11.1. Communication tools	11

11.2. Test management tools	12

12.	Test Environment	12

13.	Suspension Criteria & Resumption Requirements	12

14.	Risks and assumptions	12

14.1. Risks	12

14.2. Assumptions	14

15.	Test schedule	14

16.	Roles & Responsibilities	15

17.	Staffing and Training Needs	16

18.	References	16

# Introduction

- The purpose of this Test Plan is to define the overall strategy, scope, objectives, resources, schedule, and deliverables for testing the 36FULLZ – Online Fashion Retail Website.

- This document serves as a guideline for the QA team to plan, execute, and control all testing activities to ensure the system meets the required quality standards.

- The testing process aims to verify that all functions of the 36FULLZ website including user registration, product browsing, shopping cart, checkout, payment, and administration to help it operate correctly, efficiently, and securely.

- It also ensures that the user experience is smooth and that the data handled by the system remains consistent and accurate throughout all modules.

- This Test Plan follows the IEEE 829 standard for software test documentation and is intended for use by the project team, mentor, and other stakeholders involved in the quality assurance process.

- This plan references the System Design Document and the Software Requirement Specification.

# Quality Objectives

The main quality objectives of the testing process for the 36FULLZ – Online Fashion Retail Website are as follows:

- Ensure all functional and non-functional requirements are fully implemented and verified.

- Achieve at least 95% of all planned test cases passed successfully before release.

- Detect and resolve all critical and high-severity defects prior to deployment.

- Maintain data accuracy, reliability, and integrity across all modules (user, product, order, payment, etc.).

- Guarantee system usability and performance meet customer expectations.

- Ensure all test activities are conducted according to schedule, plan, and IEEE 829 testing standards.

# Scope of test

## 3.1.  Function

- Customer Page

- Login

- Input data from email/phone number.

- Authenticate password.

- Register

- Input personal information.

- Verify via email or phone number.

- Logout

- End login session.

- Forgot Password

- Request password reset via email/phone number.

- Verify OTP code.

- Change Password

- Input old password.

- Create new password.

- View Product Information

- Access product details.

- View description, price, and promotions.

- Search Product

- Input keyword for search.

- Filter results by brand, price, or category.

- Add Product to Cart

- Select product quantity.

- Save cart information.

- Purchase

- Confirm order from cart.

- Input delivery address.

- Select Payment Method

- Pay online (e-wallet, card).

- Pay on delivery.

- View Order History

- Access previous order details.

- Check delivery status.

- Update Personal Information

- Edit name, email, phone number.

- Update delivery address.

- Admin Page

- Login

- Input admin account.

- Authenticate login information.

- Logout

- End admin session.

- Manage Products

- Add new product.

- Edit product details.

- Delete product.

- Manage Orders

- View order list.

- Update order status.

- Manage Comments

- Approve new comments.

- Delete inappropriate comments.

- Manage Product Reviews

- Monitor customer reviews.

- Moderate invalid reviews.

- View Favorite Products

- Generate statistics on liked products.

- Display top favorite products list.

- Manage Customers

- View customer accounts.

- Lock/unlock customer account.

- View Revenue Reports

- Generate revenue by day/month/year.

- Export report as file.

- Manage Slideshow

- Add new slideshow.

- Edit slideshow.

- Delete slideshow.

## 3.2.  User Interface

- Homepage

- Banner

- Navigation Menu

- Search Bar

- Sale/Promotion Section

- New Arrival Section

- About Section

- Contact Section

- Dashboard

- POS Sale

- Manage Product

- Manage Order

- Manage Comment

- Manage Review

- Manage Favorite Product

- Manage Customer

- Revenue Report

- Manage Slider

## 3.3.  Database

The database will be tested to ensure data integrity, accuracy, consistency, and security across all modules. The following data entities will be included in the scope of testing:

- User Data

- Store customer and admin account information.

- Verify login credentials, password encryption, and recovery data.

- Ensure update of personal information is reflected in the database.

- Product Data

- Store product details such as name, description, price, brand, and promotion.

- Validate that product CRUD operations (Create, Read, Update, Delete) work correctly.

- Order Data

- Maintain order information including order items, delivery address, and status.

- Ensure order history is properly linked to customer accounts.

- Cart Data

- Store temporary cart information for each customer.

- Validate product quantity, price calculation, and cart persistence.

- Payment Data

- Store transaction details (payment type, status, transaction ID).

- Verify secure handling of sensitive payment information.

- Comment and Review Data

- Store product comments and customer reviews.

- Ensure admin moderation actions (approve, delete) are correctly updated..

- Revenue Data

- Store revenue records by day/month/year.

- Validate accuracy of generated reports.

# Test items

Modules included in the testing scope:

- Authentication: Login, Register, Logout, Forgot Password, Change Password.

- Product Management: View product info, Search, Add to Cart, Purchase, Payment.

- Order Management: Order history, Update order status.

- User Profile: Update personal information, Manage customers.

- Admin Functions: Manage products, orders, comments, reviews, slideshow.

- Reports: Revenue reports, favorite products statistics.

- Database: User data, product data, order data, cart, payment, comment/review, revenue.

- UI Components: Homepage (banner, menu, search bar, sections), Admin Dashboard.

# Features to be Tested

- All functional modules listed above.

- UI responsiveness and navigation.

- Database CRUD operations.

- Payment process (mock/test payment gateway).

# Features Not to be Tested

- Performance testing under heavy load.

- Integration with third-party shipping/delivery services.

- Advanced security penetration testing.

# Test strategy

For the project 36FULLZ – Online Fashion Retail Website, two main testing strategies will be applied:

- Black-box Testing: Focus on testing the system’s functionality without considering the internal code structure. This includes verifying inputs and outputs for features such as customer login, product search, shopping cart, checkout, payment, and admin management.

- White-box Testing: Focus on testing the internal logic and code implementation of critical modules, such as authentication, payment processing, and order management. This ensures code coverage, correct logic flow, and detection of hidden errors.

Reason for using both approaches: Combining black-box and white-box testing allows us to validate both the external behavior of the system and the internal logic of the code. This ensures comprehensive coverage, higher reliability, and better product quality.

# Test criteria

- The testing process will be considered complete when at least 95% of all test cases have passed successfully.

- All planned test cases must be executed, including both functional and non-functional scenarios.

- The final test report and related documents will be delivered to the customer at the end of each sprint.

# Pass/Fail Criteria

A test case is considered “Passed” when:

- The actual output matches the expected result defined in the test case.

- No critical or high-severity defects occur during execution.

A test case is considered “Failed” when:

- The actual output differs from the expected result.

- A system error, crash, or incorrect data behavior occurs.

- The test cannot be executed due to missing configuration or data.

# Test Deliverables

At the end of the testing process, the team will deliver the following items:

- Website source code (complete project codebase).

- Website URL (deployed version for testing/acceptance).

- Project documentation (related specification, design, and testing documents).

- Automated test scripts (Cypress).

# Test management

## 11.1. Communication tools

- Trello, GitHub, Slack: Used for bug reporting, task tracking, and update notifications.

- Slack: Main channel for team chat and discussions.

- Cypress: Tool for automated testing and reporting.

- Google Meet, Zoom: Online meetings and team discussions.

- Zalo: Contact, and discuss with mentor MSc Tran Kim Sanh

## 11.2. Test management tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Track Test Plan and Test Case | Google Sheet | Google | Latest |
| Automate Functional Tests | Cypress | Open-source | Latest |

# Test Environment

The test environment will include:

- Operating System: Windows 10/11, Ubuntu 22.04.

- Browsers: Chrome (≥120), Firefox (≥115), Microsoft Edge.

- Database: MySQL 8.0.

- Web Server: Node.js v18, Nginx (for deployment).

- Tools: Cypress (automation), GitHub (bug tracking), Trello (task management).

- Network: Stable internet connection (≥ 20 Mbps).

# Suspension Criteria & Resumption Requirements

- Suspension Criteria:

- System unstable or inaccessible for > 2 hours.

- A bug blocker has appeared (preventing the entire main test case).

- The test environment or test data is unavailable.

- Resumption Requirements:

- Bug blockers have been fixed.

- The test environment is ready and test data is complete.

- Approved to continue by the Scrum Master/Test Lead.

# Risks and assumptions

## 14.1. Risks

| Risk | Definition | Probability | Severity | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Scope Risk | Some customer requirements are still unclear and may change during the project. | H | H | Confirm requirements with the customer before each sprint. |
| Scheduling Risk | The testing schedule may be delayed due to the large number of test cases. | M | M | Prioritize testing critical functions, move remaining parts to the next sprint. |
| Time management | Development takes most of the time, leaving testing tasks pushed to the end. | M | H | Allocate more time for testing, add extra resources if needed. |
| Operation Risk | System failures, incorrect data, or unstable testing environment. | M | M | Prepare a stable testing environment and backup data. |
| Security Risk | Customer data (accounts, payments) may be leaked or handled incorrectly. | L | H | Apply password encryption, two-factor authentication, and security testing. |

| Probability |  | Severity |  |
| --- | --- | --- | --- |
| L | Rarely happens. | L | Low damaged |
| M | Sometime happened | M | Medium damaged |
| H | Usually happened | H | High damaged |

## 14.2. Assumptions

| Assumption to be proven | Impact of Assumption being incorrect | Owners |
| --- | --- | --- |
| Stable Internet Connection | System access interrupted, failed transactions, delayed order processing | Network Providers |
| Test Environment Ready | Testing cannot start on time, blocking progress | Development Team |
| Valid Test Data Provided | Incorrect test results, inaccurate reports | QA Team |
| Customer Requirements Stable | Scope changes, extra workload, delay in delivery | Project Manager / Customer |

# Test schedule

| No | Task Name | Effort | Start | Finish | Resources |
| --- | --- | --- | --- | --- | --- |
| 1. | Sprint 1 | 58h | 1 Oct | 14 Oct |  |
| 1.1. | Login | 8h | 01 Oct | 02 Oct | Hiếu |
| 1.2. | Register | 8h | 02 Oct | 03 Oct | Việt |
| 1.3. | Logout | 6h | 04 Oct | 04 Oct | Hiếu |
| 1.4. | Forgot Password | 6h | 05 Oct | 05 Oct | Hiếu |
| 1.4. | Change Password | 8h | 06 Oct | 07 Oct | Việt |
| 1.5. | View Product Information | 10h | 08 Oct | 10 Oct | Mạnh |
| 1.6. | Search Product | 12h | 11 Oct | 14 Oct | Mạnh |
| 2. | Sprint 2 | 70h | 15 Oct | 28 Oct |  |
| 2.1. | Add Product to Cart | 12h | 15 Oct | 17 Oct | Việt |
| 2.2. | Purchase | 16h | 18 Oct | 21 Oct | Mạnh |
| 2.3. | Select Payment Method | 12h | 22 Oct | 23 Oct | Mạnh |
| 2.4. | Write Comment | 8h | 23 Oct | 24 Oct | Hiếu |
| 2.5. | View Order History | 10h | 24 Oct | 25 Oct | Việt |
| 2.6. | Update Personal Information | 12h | 26 Oct | 28 Oct | Hiếu |
| 3. | Sprint 3 | 72h | 29 Oct | 11 Nov |  |
| 3.1. | Login Admin | 8h | 29 Oct | 29 Oct | Hiếu |
| 3.2. | Logout Admin | 6h | 30 Oct | 30 Oct | Việt |
| 3.3. | Manage Products | 20h | 31 Oct | 3 Nov | Hiếu |
| 3.4. | Manage Orders | 16h | 4 Nov | 7 Nov | Việt |
| 3.5. | Manage Comments | 10h | 8 Nov | 9 Nov | Mạnh |
| 3.6. | Manage Product Reviews | 12h | 9 Nov | 11 Nov | Mạnh |
| 4. | Sprint 4 | 56h | 12 Nov | 25 Nov |  |
| 4.1. | View Favorite Products | 10h | 12 Nov | 14 Nov | Mạnh |
| 4.2. | Manage Customers | 14h | 15 Nov | 18 Nov | Hiếu |
| 4.3. | View Revenue Reports | 20h | 19 Nov | 23 Nov | Việt |
| 4.4. | Manage Slideshow | 12h | 24 Nov | 25 Nov | Mạnh |

# Roles & Responsibilities

- Scrum Master / Test Lead: Nguyen Van Duy Manh

- Plan and manage the overall testing schedule for each sprint.

- Assign testing tasks and monitor progress.

- Participate directly in functional and automated testing using Cypress.

- Ensure communication and coordination between team members during test execution.

- Tester 1 (Automation): Phan Quang Hieu

- Develop and execute automated test scripts using Cypress.

- Perform regression testing for key user functions.

- Report and track bugs via GitHub and Trello.

- Tester 2 (Automation): Dang Dai Viet

- Support automated testing using Cypress.

- Verify bug fixes and perform retesting.

- Contribute to maintaining and updating test documentation.

# Staffing and Training Needs

All QA team members are required to:

- Understand the system architecture and functional requirements of the 36FULLZ website.

- Be trained in the use of Cypress for automation testing.

- Have access to GitHub and Trello for bug tracking and task management.

- Attend an internal session on testing best practices and reporting procedures.

Training Plan:

- Duration: 1 day before Sprint 1.

- Conducted by: Scrum Master (Nguyen Van Duy Manh).

- Tools covered: Cypress, Trello, GitHub, Test Documentation Standards.

# References

- IEEE 829 – Standard for Software Test Documentation: International standard used as a basis for developing the structure and content of a test plan.

- MyDTU Learning Materials: The main reference source for software testing theory and test planning guidelines.

- 36FULLZ System Design Document – ​​Online Fashion Retail Website: Detailed description of the system architecture, components and processing flow, used to determine the scope and objects of testing.

- Cypress Official Documentation: Used as a guide for implementing and executing automated test scripts.