International School

Project Plan Document

Course: System Integration Practices

Project Title: Integrated HR & Payroll Dashboard System for Company X

Case Study 1: Problem Statements
Version: 1.0
Date: 21/1/2026

Group: 5
Semester: [2 – 2025-2026]
Instructor: MSc. Nguyen Dang Quang Huy
Team Members:

| Manh, Nguyen Van Duy | 29211100024 |
| --- | --- |
| Loc, Tran Viet | 29211352994 |
| Tin, Huynh Tran | 29211358847 |
| Loi, Tran Van | 29211159367 |
| Viet, Dang Dai | 29211155820 |

Approved by

MSc Huy, Nguyen Dang Quang

Group Project - Instructor:

Name						Signature			Date

Da Nang 05/2026

| Project Acronym | HRD |  |  |  |
| --- | --- | --- | --- | --- |
| Project Title | Company X – Integrated HR & Payroll Management Dashboard |  |  |  |
| Start Date | 21 January 2026 | End Date | 21 April 2026 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |
| Role | Name | Email |  | Phone |
| Project Mentor | Nguyen Dang Quang Huy | huyndq@duytan.edu.vn |  | 0935525354 |
|  | Nguyen Van Duy Manh | duymanhdev@gmail.com |  | 0779534325 |
|  | Tran Viet Loc | tranvietloc288@gmail.com |  | 0365957050 |
|  | Huynh Tran Tin | trantin202ad@gmail.com |  | 0899565751 |
|  | Tran Van Loi | tvl19012005@gmail.com |  | 0898238541 |
|  | Dang Dai Viet | vdang9721@gmail.com |  | 0384165721 |

DOCUMENT NAME

| Document Title | Project Plan Document |  |  |
| --- | --- | --- | --- |
| Reporting Period | 18 – January – 2026 |  |  |
| Author(s) | Nguyen Van Duy Manh. Tran Viet Loc. Huynh Tran Tin. Tran Van Loi. Dang Dai Viet. |
| Role | Developer |  |  |
| Date | 21/01/2026 | File name | 2. Project Plan Document_IEEE 830-1998.docx |

DOCUMENT APPROVALS

Document Approvals: The following signatures are required for approval of this document.

| Mentor | Huy, Nguyen Dang Quang | Signature: |  |
| --- | --- | --- | --- |
|  |  | Date: |  |
| Team member(s) | Nguyen Van Duy Manh | Signature: |  |
|  |  | Date: |  |
|  | Tran Viet Loc | Signature: |  |
|  |  | Date: |  |
|  | Huynh Tran Tin | Signature: |  |
|  |  | Date: |  |
|  | Tran Van Loi | Signature: |  |
|  |  | Date: |  |
|  | Dang Dai Viet | Signature: |  |
|  |  | Date: |  |

TABLE OF CONTENTS

1. Introduction	7

1.1 Purpose of the Document	7

1.2 Scope of the Document	7

1.3 Definitions, Acronyms, Abbreviations	7

1.4 References	8

1.5 Overview	8

2. Project Organization	9

2.1 Team Structure	9

2.2 Stakeholders	10

3. Project Scope and Deliverables	10

3.1 Project Objectives	10

3.2 Project Deliverables	10

3.3 Work Breakdown Structure (WBS)	11

3.4 Development Process	12

3.4.1 Overview	12

3.4.2 Justification	12

3.4.3 Lifecycle Phases	12

3.4.4 Iteration and Review Cycles	13

3.4.5 Tools and Development Environment	14

4. Schedule and Milestones	14

5. Resource and Tools Plan	15

5.1 Software and Tools	15

5.2 Human Resources	15

6. Risk Management	16

7. Quality and Communication Plan	17

7.1 Quality Assurance	17

7.2 Communication Plan	17

8. Change Control Process	17

9. Project Closure	18

9.1. Delivery Process	18

9.2. Presentation	18

9.3. Final Project Report	18

10. Appendix	19

10.1. Abbreviations	19

10.2. References	19

## 1. Introduction

### 1.1 Purpose of the Document

This document defines the Project Management Plan (PMP) for developing the Integrated HR & Payroll Dashboard System for Company X.
It describes the project’s management framework, including scope, timeline, development methodology, resources, communication, and risk management.

The document serves as a guide for:

- Instructor: to review progress and evaluate outcomes.

- Student Project Team: to coordinate, plan, and execute tasks.

- Stakeholders: to understand project objectives and expected deliverables.

### 1.2 Scope of the Document

The project aims to design and develop a secure and integrated dashboard system that connects two existing databases:

- HUMAN_2025 (SQL Server) for employee information,

- PAYROLL (MySQL) for salary and attendance data.

The system will:

- Provide real-time data synchronization via APIs.

- Display HR, Payroll, and performance data on a web-based dashboard.

- Implement authentication and role-based authorization.

- Generate reports and smart alerts for management and compliance.

### 1.3 Definitions, Acronyms, Abbreviations

| Term | Definition |
| --- | --- |
| HR | Human Resources |
| API | Application Programming Interface |
| JWT | JSON Web Token |
| BRD | Business Requirement Document |
| SRS | Software Requirement Specification |
| UI/UX | User Interface / User Experience |
| DB | Database |
| WBS | Work Breakdown Structure |

### 1.4 References

- IEEE Std 1058 – Software Project Management Plan (1998)

- IEEE Std 830 – Software Requirements Specification (1998)

- CEO Memo – Company X Internal Document (2025)

- System Integration Practices Lecture Notes – MSc. Nguyen Dang Quang Huy (2025)

- AWS Glue Documentation (2023)

- Kleppmann, M. – Designing Data-Intensive Applications, O’Reilly (2017)

### 1.5 Overview

- Section 2: Project Organization: Introduces the team structure (Group 5), detailed role assignments for 5 members, and stakeholders directly involved in the project.

- Section 3: Project Scope and Deliverables: Defines specific objectives to be accomplished, list of deliverables, and the Hybrid software development method (Waterfall combined with Agile) to be applied.

- Section 4: Schedule and Milestones: Details the 12-week implementation roadmap, including control milestones and deadlines for completing integration phases.

- Section 5: Resource and Tools Plan: The human resources executing the project, listing software to be used, and tools supporting development and source code management.

- Section 6: Risk Management: Identifies potential technical risks (such as database connection errors, synchronization discrepancies) and proposes corresponding mitigation strategies.

- Section 7: Quality and Communication Plan: Specifies standards for source code quality, documentation (IEEE), and interaction methods among team members.

- Section 8: Change Control Process: Describes how changes in scope or technical requirements are received, evaluated, and approved during development.

- Section 9: Project Closure: Necessary procedures for delivering the final product, final reporting, and demonstrating the complete Dashboard system.

## 2. Project Organization

### 2.1 Team Structure

| Name | Role | Responsibilities |
| --- | --- | --- |
| Nguyen Van Duy Manh | Project Manager | Oversee schedule, communication, and task coordination. |
| Dang Dai Viet | System Analyst | Defines requirements and ensures alignment with business needs. |
| Huynh Tran Tin | Backend Developer | Builds APIs and manages connections between SQL Server (HR) and MySQL (Payroll). |
| Tran Van Loi | Frontend Developer | Develops dashboard UI and connects it to backend APIs. |
| Tran Viet Loc | Tester / QA | Designs test cases and validate functional and security requirements. |

### 2.2 Stakeholders

| Stakeholder | Role | Interest |
| --- | --- | --- |
| Company X | Client | Expect a reliable integrated HR & Payroll system. |
| Instructor | Supervisor | Evaluates deliverables and monitors project progress. |
| Student Team | Developer | Designs, builds, and maintains the system. |

## 3. Project Scope and Deliverables

### 3.1 Project Objectives

- Analyze integration issues between existing HR and Payroll systems.

- Design APIs for creating, reading, updating, and deleting data (CRUD) and synchronization operations.

- Develop a secure web dashboard for HR, Payroll, and Admin users.

- Implement security mechanisms (JWT authentication, role-based authorization).

- Test, document, and deliver a complete integrated prototype.

### 3.2 Project Deliverables

| No. | Deliverable | Description | Due Week |
| --- | --- | --- | --- |
| 1 | Project Proposal | Analyze problems, propose integration solutions, and define project objectives. | Week 2 |
| 2 | Project Plan | Management plan, human resources, and 12-week roadmap. | Week 2 |
| 3 | BRD (Business Requirement Document) | Detailed business requirement document for the Dashboard system. | Week 2 |
| 4 | SRS | Define functional/non-functional requirements and system model. | Week 4 |
| 5 | API Integration Plan | Detailed description of API design, endpoints, and data synchronization. | Week 6 |
| 6 | Security Design Document | Define authentication and authorization mechanisms. | Week 8 |
| 7 | Integrated Dashboard UI | Complete Dashboard interface integrating report and alert modules. | Week 11 |
| 8 | Final Project Report | Project summary report, documentation, and test report. | Week 12 |

### 3.3 Work Breakdown Structure (WBS)

| Phase | Main Tasks | Key Deliverables | Duration |
| --- | --- | --- | --- |
| 1 | Analyze CEO Memo, identify problems, and plan the project. | Project Proposal, Project Plan, BRD | Week 1-2 |
| 2 | Write requirement specification documents and system design. | SRS Document | Week 3-4 |
| 3 | Build APIs connecting SQL Server (HR) and MySQL (Payroll); handle synchronization logic. | API Integration Plan | Week 5-6 |
| 4 | Add authentication and access control. | Security Design Document | Week 7-8 |
| 5 | Develop Integrated Dashboard interface, integrate report charts and alert system. | Integrated Dashboard UI | Week 9-11 |
| 6 | Testing and presentation. | Final Project Report | Week 12 |

## 3.4 Development Process

### 3.4.1 Overview

The project uses a Hybrid Software Development Model, blending:

- Waterfall Model: Applied in the initial stages to ensure structure in documentation and requirements analysis.

- Agile Model: Applied in the development and testing stages to allow continuous feedback and gradual improvement.

### 3.4.2 Justification

- Phases 1 - 2: Focus on problem analysis and system design, requiring the rigor of Waterfall to establish a foundation.

- Phases 3 – 5: Focus on programming and integration, requiring the flexibility of Agile to handle issues arising from connecting different databases.

### 3.4.3 Lifecycle Phases

| Phase | Description | Deliverables |
| --- | --- | --- |
| 1 | Requirements Analysis: Identify issues from the CEO Memo and specify integration requirements between HUMAN_2025 and payroll_2026. | Project Proposal, Project Plan, BRD |
| 2 | System Design: Specify requirements, define system design requirements. | SRS |
| 3 | Backend API Implementation: Design and program APIs to retrieve data from HR and Payroll, ensuring data consistency rules. | API Integration Plan |
| 4 | Security and Authorization Integration: Implement JWT/OAuth2 authentication and role-based authorization mechanism (RBAC) via the Auth_DB database. | Security Design Document |
| 5 | Dashboard Integration and Testing: Connect the interface to APIs, visualize reports, and trigger smart alerts. | Integrated Dashboard UI |

### 3.4.4 Iteration and Review Cycles

To ensure continuous improvement and alignment with learning outcomes:

- Weekly team meetings: Review progress, discuss issues, and assign next tasks.

- Instructor feedback sessions: Conducted after each case study submission for guidance and evaluation.

- Version control: All source code and documents are stored in a GitHub repository with a branch-based workflow.

- Testing cycles: Each cycle includes functional testing, integration testing, and user feedback validation.

- Documentation updates: Deliverables are gradually updated based on evaluation results.

### 3.4.5 Tools and Development Environment

| Category | Tools | Purpose |
| --- | --- | --- |
| Project Management | Trello / GitHub Projects | Task tracking and progress monitoring |
| Documentation | Google Docs / MS Word | Writing and collaborative editing |
| Backend Development | Python Flask | API implementation and logic development |
| Database | SQL Server Management Studio, MySQL Workbench | Manage HUMAN_2025 and PAYROLL databases |
| Frontend Development | ReactJS / ASP.NET MVC | Dashboard user interface |
| Testing | Postman, Pytest / NUnit, Selenium | API and UI testing |
| Version Control | GitHub | Source code management and review |
| Communication | Microsoft Teams / Google Meet | Team collaboration and online discussions |

## 4. Schedule and Milestones

| Milestone ID | Description | Target Week | Status |
| --- | --- | --- | --- |
| M1 | Initial document approval (Proposal, Plan, BRD). | Week 2 | In Progress |
| M2 | Complete the requirements specification and system design (SRS), UI/UX. | Week 4 | Pending |
| M3 | Completed the development of a backend API integrating HR and Payroll. | Week 6 | Pending |
| M4 | The Security module, JWT authentication, and RBAC authorization have been implemented. | Week 8 | Pending |
| M5 | Refine the Dashboard interface, integrating automatic reports and alerts. | Week 11 | Pending |
| M6 | Final testing (UAT), documentation, and project presentation. | Week 12 | Pending |

## 5. Resource and Tools Plan

### 5.1 Software and Tools

| Tool | Purpose |
| --- | --- |
| VS Code | Backend development (Python) |
| SQL Server Management Studio | Managing HUMAN_2025 database |
| MySQL Workbench | Managing PAYROLL database |
| Postman | API testing and debugging |
| React / ASP.NET MVC | Building and integrating the dashboard |
| GitHub | Version control and collaboration |
| Google Drive | Communication and file sharing |

### 5.2 Human Resources

Each team member contributes approximately 8–10 hours per week including:

- Coding and documentation

- Testing and bug fixing

- Project meetings and reporting

Role assignments remain consistent throughout the project, with flexibility for rotation when required.

## 6. Risk Management

| ID | Description | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R1 | Database connection errors | Medium | High | Validate connection strings and handle exceptions gracefully. |
| R2 | Data synchronization failure | Medium | High | Implement rollback mechanisms and test transaction integrity. |
| R3 | Delay in API or UI development | Medium | Medium | Break down work into weekly tasks (WBS); use Agile model to adjust work flexibly and support each other among members. |
| R4 | JWT token leakage or incorrect RBAC configuration leading to unauthorized access. | Low | High | Apply token expiration and secure environment variables. |
| R5 | Merge conflicts on GitHub when multiple members modify the same feature. | High | Medium | Define clear branch workflow; perform Pull Request and Code Review before merging into the main branch. |
| R6 | Incomplete documentation | Low | Medium | Assign QA review for documentation before each submission. |

## 7. Quality and Communication Plan

### 7.1 Quality Assurance

Quality assurance will be maintained through:

- Adherence to IEEE documentation standards (SRS, PMP, etc.).

- Test case validation for every API endpoint.

- Code review and continuous integration testing.

- Consistent peer feedback and instructor evaluation.

### 7.2 Communication Plan

| Method | Frequency | Purpose | Participants |
| --- | --- | --- | --- |
| Weekly Team Meeting | Weekly | Review tasks and progress | All members |
| Instructor Review | Bi-weekly | Get feedback and adjustments | Project Manager, Instructor |
| GitHub Commit Logs | Continuous | Track code changes | Developers |
| Teams / Email | As needed | Announcements and clarifications | All members |

## 8. Change Control Process

- Any change in scope, timeline, or requirements must be documented in a Change Request Form.

- The change is reviewed by the Project Manager and relevant members.

- Instructor approval is required before implementing changes.

- All updates are reflected in GitHub with a new version tag and changelog.

## 9. Project Closure

### 9.1. Delivery Process

At the end of Week 12, the team will deliver all project outcomes through official channels (LMS and GitHub):

- Source Code: All Backend code (Flask), Frontend code (React/ASP.NET MVC), and Auth_DB database initialization scripts must be pushed to the GitHub repository with complete README files for guidance.

- Documentation: Submit the final version of all documents from Case Study 1 to Case Study 5.

### 9.2. Presentation

The team will conduct a final presentation to demonstrate the operational capability of the Dashboard system:

- Demo: Demonstrate real-time data integration features between SQL Server and MySQL.

- Authentication and Authorization: Illustrate the login process via JWT and how the system authorizes roles such as Admin/Manager/Employee.

- Alerts and Reports: Display automatic notifications about salary/leave and HR analysis charts.

### 9.3. Final Project Report

The final report must include the following core contents:

- Lessons Learned

- System Architecture Overview

- Testing Summary

- Future Improvements

## 10. Appendix

### 10.1. Abbreviations

| Term | Meaning |
| --- | --- |
| HR | Human Resources |
| API | Application Programming Interface |
| JWT | JSON Web Token |
| DB | Database |
| SRS | Software Requirements Specification |
| BRD | Business Requirement Document |

### 10.2. References

- IEEE Std 1058 – Software Project Management Plan (1998)

- IEEE Std 830 – Software Requirements Specification (1998)

- System Integration Practices Lecture Notes – MSc. Nguyen Dang Quang Huy (2025)

- Company X – CEO Memo (2025)